Blood Bank Management System

Software Test Plan

Part B Software Test Plan

Course UE24CS341A Software Engineering

Document identifier BBMS STP 1.0

Version 1.0    29 September 2026

Nimay Balal    PES1UG24CS301

Nikita Mankani    PES1UG24CS300

Niyatee Singh    PES1UG24CS305

Nishitha S    PES1UG24CS304

# Document Control

| Item | Value |
| --- | --- |
| Document title | Software Test Plan |
| Document identifier | BBMS STP 1.0 |
| Version | 1.0 |
| Status | Submission copy |
| Prepared by | Nimay Balal, Nikita Mankani, Niyatee Singh and Nishitha S |
| Course | UE24CS341A Software Engineering |
| System scope | Verification of donor, donation, screening, inventory and hospital request management |

## Revision History

| Version | Date | Description | Authors |
| --- | --- | --- | --- |
| 1.0 | 29 September 2026 | Complete part b software test plan for Part 1 submission | Project team |

## Approval Record

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Faculty evaluator |  |  |  |
| Team representative |  |  |  |

# Table of Contents

# 1 Introduction

## 1.1 Purpose

This Test Plan defines the test scope, approach, environment, responsibilities, acceptance criteria and traceability for the Blood Bank Management System. It covers functional, integration, performance, compatibility, recovery and security validation.

## 1.2 Test Objectives

- Verify that every high-priority workflow satisfies its linked SRS requirements.

- Verify that invalid input, authorization failures and concurrent operations do not corrupt data.

- Measure the specified performance, compatibility and recovery requirements.

- Provide repeatable evidence for acceptance of the academic prototype.

## 1.3 References

This plan uses the requirement baseline defined in the Software Requirements Specification, document identifier BBMS SRS 1.0, and the standards listed in the References section of this document.

## 1.4 Test Items

- Django web application and REST-style endpoints.

- PostgreSQL schema, constraints and transactional behaviour.

- Role-specific browser interfaces.

- Scheduled alert, expiry and backup tasks.

- Email-provider integration through a controlled test service.

# 2 Test Scope

## 2.1 Included

Testing includes all functional requirements, security requirements and measurable non-functional requirements that can be evaluated in the academic environment. Unit, integration, system and acceptance-level checks are included.

## 2.2 Excluded

The plan excludes clinical certification, laboratory-analyser integration, biometric identity verification, national-scale load testing and assessment of physical blood storage conditions. These exclusions do not remove the need for controlled validation before real deployment.

# 3 Features to Be Tested

| Feature | Requirement groups | Primary test level |
| --- | --- | --- |
| Donor and appointment management | FR-01 to FR-08 | System and acceptance |
| Donation, screening and unit lifecycle | FR-09 to FR-16 | Unit, integration and system |
| Inventory, requests and issue | FR-17 to FR-24 | Integration, system and concurrency |
| Authentication, administration, reports and audit | FR-25 to FR-30 | Security and system |
| Quality requirements | NFR-01 to NFR-12 | Performance, recovery, compatibility and review |
| Security controls | SEC-01 to SEC-10 | Security test and code review |

## 3.1 Features Not to Be Tested

Third-party email infrastructure availability and operating-system security are outside direct product testing. Integration tests use a controlled email service. Infrastructure configuration is inspected separately.

# 4 Test Approach

## 4.1 Test Levels

| Level | Focus | Examples |
| --- | --- | --- |
| Unit | Business-rule and state-transition functions | Eligibility, expiry and request transitions |
| Integration | Database, email and scheduled-task boundaries | Unit release, alerts and transaction rollback |
| System | End-to-end role workflows | Registration, screening and issue |
| Acceptance | SRS pass criteria in a representative environment | Performance, recovery and supported browsers |

## 4.2 Test Techniques

- Equivalence partitioning for valid and invalid form input.

- Boundary-value analysis for age, weight, interval, capacity, quantity and time limits.

- State-transition testing for units and blood requests.

- Concurrency testing for appointment capacity and unit reservation.

- Negative authorization tests using direct URLs and API requests.

- Performance tests with measured response percentiles.

- Backup restoration and browser compatibility checks.

## 4.3 Test Environment

| Area | Planned environment |
| --- | --- |
| Application | Django application configured with production-like settings except controlled test credentials |
| Database | PostgreSQL with representative test data and isolated test schema |
| Browsers | Latest two major versions of Chrome, Edge and Firefox available during acceptance |
| Email | Local or sandbox SMTP service that records sent messages |
| Load generation | Scripted HTTP clients producing 100 authenticated concurrent users |
| Security | Automated dependency and static checks plus manual authorization tests |

# 5 Test Management

## 5.1 Security Validation

Security validation covers authentication failure handling, account lockout, session expiry, role and branch authorization, CSRF protection, input handling, medical-data exposure, audit completeness and backup access. Tests use synthetic records only. No real donor or patient data is used.

| Security area | Validation method | Evidence |
| --- | --- | --- |
| Authentication | Failed-login, lockout, logout and session-expiry tests | Request log and audit event |
| Authorization | Role matrix, direct URL and cross-branch access tests | HTTP result and audit event |
| Input protection | CSRF and stored-script payload tests | Rejected request or safely encoded display |
| Audit | Required-field and edit-prevention tests | Exported audit records |
| Privacy | Hospital and report field inspection | Screenshots and response-body comparison |
| Backup | Encryption, access restriction and restoration test | Backup log and restored record comparison |

## 5.2 Entry Criteria

- The requirement baseline and database schema are versioned.

- The selected build installs successfully in the test environment.

- Required test accounts and synthetic data are available.

- Critical unit tests pass before system testing begins.

## 5.3 Exit Criteria

- All listed test cases have an execution result and evidence.

- All high-priority functional and security tests pass.

- No open defect causes data corruption, unauthorized access or incorrect issue of a unit.

- At least 90 percent of all planned test cases pass, with remaining defects documented and accepted by the evaluator.

- Performance and backup-restoration acceptance criteria pass in the defined environment.

## 5.4 Suspension and Resumption Criteria

Testing is suspended when the build cannot start, the test database is unavailable, a defect corrupts shared test data or more than 20 percent of attempted cases are blocked by one defect. Testing resumes after the cause is fixed, the environment is restored and a smoke test passes.

## 5.5 Pass and Fail Rules

A test passes only when the observed result matches every stated expected result. A difference in stored data, authorization decision, state transition, response-time limit or displayed result causes failure. Blocked tests are not counted as passed.

## 5.6 Deliverables

- Approved Test Plan

- Test data set and scripts

- Execution log and evidence

- Defect log

- Test summary report

## 5.7 Responsibilities

| Role | Responsibility |
| --- | --- |
| Test coordinator | Maintain plan, environment, execution order and summary |
| Tester | Prepare data, execute cases, save evidence and report defects |
| Developer | Support diagnosis, correct defects and provide a new build |
| Team reviewer | Check traceability and confirm exit criteria |

## 5.8 Risks and Mitigation

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Limited project time | Reduced regression coverage | Automate unit tests and run high-priority cases first |
| Unstable external email service | Blocked notification tests | Use a local or sandbox SMTP service |
| Insufficient representative data | Unrealistic performance result | Generate synthetic data at the stated scale |
| Shared test records | Tests influence one another | Reset an isolated database before each suite |

# 6 Test Cases

The following nineteen cases exceed the required minimum of seven to ten and cover functional, non-functional and security requirements.

## 6.1 TC-F01 Donor registration and duplicate prevention

| Field | Specification |
| --- | --- |
| Requirement links | FR-01, FR-02 |
| Test type | Functional |
| Preconditions | No active donor exists for donor1@example.test. |
| Test data | Valid mandatory fields, consent accepted, email donor1@example.test. |
| Procedure | 1. Submit a complete donor registration. 2. Submit the same email address again. |
| Expected result and pass criterion | The first request creates one donor profile. The second request is rejected with a duplicate-account message and no second profile is stored. |

## 6.2 TC-F02 Eligibility rules and failed-reason display

| Field | Specification |
| --- | --- |
| Requirement links | FR-03, FR-04 |
| Test type | Functional and boundary |
| Preconditions | Eligibility rules are configured according to the approved policy. |
| Test data | Eligible donor, under-age donor, active-deferral donor, and donor inside the configured donation interval. |
| Procedure | Evaluate eligibility for each test profile and attempt appointment confirmation. |
| Expected result and pass criterion | Only the eligible profile can confirm an appointment. Each blocked profile receives the applicable reason without disclosure of unrelated medical data. |

## 6.3 TC-F03 Appointment capacity and cancellation

| Field | Specification |
| --- | --- |
| Requirement links | FR-05, FR-06 |
| Test type | Functional and concurrency |
| Preconditions | A slot with capacity one exists and two eligible donors are active. |
| Test data | Two concurrent appointment requests for the same slot. |
| Procedure | Submit both requests concurrently. Cancel the successful booking and retry the rejected request. |
| Expected result and pass criterion | Only one initial booking succeeds. After cancellation, the second donor can book the released capacity. |

## 6.4 TC-F04 Donor history access

| Field | Specification |
| --- | --- |
| Requirement links | FR-07, SEC-01 |
| Test type | Functional and security |
| Preconditions | Two donors with different records exist. |
| Test data | Authenticated donor A and record identifiers for donors A and B. |
| Procedure | Open donor A history. Attempt to request donor B history. |
| Expected result and pass criterion | Donor A can view only donor A records. Access to donor B records is denied and logged. |

## 6.5 TC-F05 Donor deferral

| Field | Specification |
| --- | --- |
| Requirement links | FR-08 |
| Test type | Functional |
| Preconditions | Authorized staff and active donor exist. |
| Test data | Temporary deferral with valid reason and end date, followed by a permanent deferral without an end date. |
| Procedure | Record each valid deferral and attempt an invalid temporary deferral without an end date. |
| Expected result and pass criterion | Valid deferrals are stored with staff identity. The incomplete temporary deferral is rejected. Eligibility reflects the active deferral. |

## 6.6 TC-F06 Donation and unique unit creation

| Field | Specification |
| --- | --- |
| Requirement links | FR-09, FR-10 |
| Test type | Functional and data integrity |
| Preconditions | Eligible checked-in donor and authorized staff exist. |
| Test data | One whole-blood donation with component preparation instructions. |
| Procedure | Record the collection and generate component units. Attempt to reuse a generated unit ID. |
| Expected result and pass criterion | The donation and units are stored with unique IDs and complete collection metadata. Duplicate unit ID storage fails. |

## 6.7 TC-F07 Laboratory screening and quarantine

| Field | Specification |
| --- | --- |
| Requirement links | FR-11, FR-12, FR-13 |
| Test type | Functional and negative |
| Preconditions | Collected unit exists in Testing state. |
| Test data | Complete acceptable panel, incomplete panel, and panel containing one reactive result. |
| Procedure | Submit each result set for separate units and request release to inventory. |
| Expected result and pass criterion | The acceptable unit becomes Available. Incomplete and reactive units remain unavailable and enter Quarantined state as configured. |

## 6.8 TC-F08 Unit state transitions and expiry

| Field | Specification |
| --- | --- |
| Requirement links | FR-14, FR-15, FR-16 |
| Test type | Functional and scheduled job |
| Preconditions | Shelf-life rules exist for the tested component. |
| Test data | Available unit just before expiry, after expiry, and an invalid direct Collected-to-Issued transition. |
| Procedure | Run the expiry task and attempt the invalid state transition. |
| Expected result and pass criterion | The expired unit becomes Expired and disappears from available stock. The invalid transition is rejected and logged. |

## 6.9 TC-F09 Authorized inventory search

| Field | Specification |
| --- | --- |
| Requirement links | FR-17, NFR-11 |
| Test type | Functional and privacy |
| Preconditions | Available and unavailable units exist across branches. |
| Test data | Blood group, component, branch and expiry filters. |
| Procedure | Search as staff and hospital staff with the same filters. |
| Expected result and pass criterion | Both roles see permitted availability data. Medical history and screening details are absent. Unavailable units are excluded. |

## 6.10 TC-F10 Low-stock and near-expiry alerts

| Field | Specification |
| --- | --- |
| Requirement links | FR-18 |
| Test type | Functional and integration |
| Preconditions | Thresholds, recipients and near-expiry period are configured. |
| Test data | Stock count crossing below threshold and unit entering near-expiry period. |
| Procedure | Run inventory update and scheduled alert task twice. |
| Expected result and pass criterion | One alert per new condition is sent and recorded. The repeated run does not create a duplicate alert for the unchanged condition. |

## 6.11 TC-F11 Blood request workflow

| Field | Specification |
| --- | --- |
| Requirement links | FR-19, FR-20 |
| Test type | Functional and workflow |
| Preconditions | Hospital and staff accounts are active. |
| Test data | Valid request and invalid request without required-by time. |
| Procedure | Submit both requests. Approve the valid request and reject another valid request. |
| Expected result and pass criterion | The incomplete request is rejected. Valid state changes store actor and UTC time and follow the permitted transition rules. |

## 6.12 TC-F12 Request cancellation permissions

| Field | Specification |
| --- | --- |
| Requirement links | FR-21, SEC-01 |
| Test type | Functional and security |
| Preconditions | One Pending and one Approved request exist. |
| Test data | Authenticated hospital staff and blood bank staff accounts. |
| Procedure | Hospital staff cancel both requests. Blood bank staff cancel the approved request. |
| Expected result and pass criterion | Hospital staff can cancel only the Pending request. Staff can cancel the Approved request. All attempts are logged. |

## 6.13 TC-F13 Reservation, cross-match and atomic issue

| Field | Specification |
| --- | --- |
| Requirement links | FR-22, FR-23, FR-24 |
| Test type | Functional, concurrency and integrity |
| Preconditions | Approved requests and compatible Available units exist. |
| Test data | Two concurrent reservations for the same unit, failed cross-match, and successful issue. |
| Procedure | Run concurrent reservations. Record failed cross-match. Record successful cross-match and issue. Simulate failure during issue commit. |
| Expected result and pass criterion | One reservation succeeds. Failed cross-match prevents issue. Successful issue updates unit and request atomically. Simulated failure rolls back both updates. |

## 6.14 TC-S01 Login failure, lockout and generic message

| Field | Specification |
| --- | --- |
| Requirement links | FR-25, SEC-03, SEC-10 |
| Test type | Security |
| Preconditions | One active account exists. |
| Test data | Incorrect passwords for registered and unregistered emails. |
| Procedure | Submit five failed attempts within 10 minutes and then submit correct credentials during the lockout period. |
| Expected result and pass criterion | Both email cases show the same generic failure message. The account locks for 15 minutes, correct credentials are rejected during lockout, and the event is audited. |

## 6.15 TC-S02 Role-based authorization

| Field | Specification |
| --- | --- |
| Requirement links | FR-26, SEC-01, NFR-09 |
| Test type | Security |
| Preconditions | Accounts for all four roles exist. |
| Test data | Representative URLs and actions for donor, staff, hospital staff and administrator. |
| Procedure | Attempt each protected action using every role, including a request for another branch outside the assigned scope. |
| Expected result and pass criterion | Only permissions in the approved role matrix succeed. Direct URL access and out-of-scope branch access are denied and logged. |

## 6.16 TC-S03 Audit completeness and immutability

| Field | Specification |
| --- | --- |
| Requirement links | FR-30, SEC-07 |
| Test type | Security and audit |
| Preconditions | Authorized operational and administrator accounts exist. |
| Test data | Screening edit, issue, role change and rejected authorization attempt. |
| Procedure | Perform each event, inspect the audit record, and attempt to edit an audit event through the application. |
| Expected result and pass criterion | Every event records actor, type, UTC time, record ID and outcome. No normal role can edit or delete an audit event. |

## 6.17 TC-N01 Search and dashboard response time

| Field | Specification |
| --- | --- |
| Requirement links | NFR-01 |
| Test type | Performance |
| Preconditions | Representative database contains at least 10,000 units and 5,000 donors. |
| Test data | 100 concurrent authenticated users for 15 minutes. |
| Procedure | Run representative search and dashboard requests and record server response times. |
| Expected result and pass criterion | At least 95 percent of measured responses complete within 3 seconds and no request returns an integrity error. |

## 6.18 TC-N03 Encrypted backup and restoration

| Field | Specification |
| --- | --- |
| Requirement links | NFR-04, SEC-08 |
| Test type | Recovery and security |
| Preconditions | Backup schedule and restricted storage are configured. |
| Test data | Known donor, unit, request and audit records. |
| Procedure | Run backup, verify encryption and access restriction, restore into an empty acceptance environment, and compare known records. |
| Expected result and pass criterion | The authorized service creates and reads the encrypted backup. Unauthorized access fails. Restoration completes within 4 hours with all known records intact. |

## 6.19 TC-N05 Responsive browser layout

| Field | Specification |
| --- | --- |
| Requirement links | NFR-06 |
| Test type | Compatibility and usability |
| Preconditions | Supported browser versions are available. |
| Test data | Chrome, Edge and Firefox at 360, 768 and 1440 pixel viewport widths. |
| Procedure | Open registration, appointment, inventory and request forms at each size and complete one valid submission. |
| Expected result and pass criterion | No standard form requires horizontal scrolling, labels remain associated with controls, and each submission completes successfully. |

# 7 Test Traceability

Table 1 Test-to-requirement traceability

| Test case | Requirement links | Coverage | Initial status |
| --- | --- | --- | --- |
| TC-F01 | FR-01, FR-02 | Functional | Not executed |
| TC-F02 | FR-03, FR-04 | Functional and boundary | Not executed |
| TC-F03 | FR-05, FR-06 | Functional and concurrency | Not executed |
| TC-F04 | FR-07, SEC-01 | Functional and security | Not executed |
| TC-F05 | FR-08 | Functional | Not executed |
| TC-F06 | FR-09, FR-10 | Functional and data integrity | Not executed |
| TC-F07 | FR-11, FR-12, FR-13 | Functional and negative | Not executed |
| TC-F08 | FR-14, FR-15, FR-16 | Functional and scheduled job | Not executed |
| TC-F09 | FR-17, NFR-11 | Functional and privacy | Not executed |
| TC-F10 | FR-18 | Functional and integration | Not executed |
| TC-F11 | FR-19, FR-20 | Functional and workflow | Not executed |
| TC-F12 | FR-21, SEC-01 | Functional and security | Not executed |
| TC-F13 | FR-22, FR-23, FR-24 | Functional, concurrency and integrity | Not executed |
| TC-S01 | FR-25, SEC-03, SEC-10 | Security | Not executed |
| TC-S02 | FR-26, SEC-01, NFR-09 | Security | Not executed |
| TC-S03 | FR-30, SEC-07 | Security and audit | Not executed |
| TC-N01 | NFR-01 | Performance | Not executed |
| TC-N03 | NFR-04, SEC-08 | Recovery and security | Not executed |
| TC-N05 | NFR-06 | Compatibility and usability | Not executed |

# 8 Test Schedule

| Activity | Planned sequence | Output |
| --- | --- | --- |
| Unit and integration preparation | 1 | Automated checks and test data |
| Functional system testing | 2 | Functional execution results |
| Security and recovery testing | 3 | Security and restoration evidence |
| Performance and compatibility testing | 4 | Measurements and browser evidence |
| Regression and summary | 5 | Final test summary and defect status |

# References

[1] ISO IEC IEEE 29148 2018, Systems and software engineering, Life cycle processes, Requirements engineering.

[2] IEEE 829 2008, Standard for Software and System Test Documentation, used as the course-aligned document structure. The standard has been superseded by the ISO IEC IEEE 29119 series.

[3] IEEE 1016 2009, Standard for Information Technology, Systems Design, Software Design Descriptions.

[4] Ministry of Health and Family Welfare, Government of India, National Standards for Blood Centres, Annexure 4 Criteria for Selection of Blood Donor.

[5] Central Drugs Standard Control Organization, Drugs and Cosmetics Act 1940 and Rules 1945, Schedule F provisions for blood banks.

[6] eRaktKosh, Ministry of Health and Family Welfare, overview of centralized donor, testing, inventory and notification functions.

[7] Django Software Foundation, Django documentation for authentication, security and database transactions.

# Appendix A Compliance Checklist

| Deliverable requirement | Location in this document | Status |
| --- | --- | --- |
| Test Plan in IEEE-aligned format | Sections 1 to 8 | Complete |
| Test Plan Sections 3, 4 and 5 | Sections 3 to 5 | Complete |
| Security validation in Section 5.1 | Section 5.1 | Complete |
| Traceability with the SRS | Section 7 | Complete |
| At least seven to ten functional and non-functional test cases | Section 6 contains nineteen cases | Complete |